Healthy Fleet Maintenance
& Tenant-Safe Node Lifecycle

Architecture Design Document

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

| Classification | Internal — Engineering |
| --- | --- |
| Version | 3.0 |
| Date | February 19, 2026 |
| Author | Distinguished Engineer, AI Compute Platform |
| Status | Final |
| Review Board | Compute Platform · K8s · OE · Storage · Network · DC Infra |

# Table of Contents

1.  Executive Summary

2.  Pillar 1 — Healthy Fleet Maintenance (Phase 1)

3.  Pillar 2 — Automated Node Lifecycle & Certification (Phase 2)

4.  Pillar 3 — Automated Image Pipeline (Phase 2)

5.  Pillar 4 — Tenant Reassignment

6.  Node Certification SOP ("Good Host" Standard)

7.  NPD as a Platform — Multi-Team Model

8.  Node Lifecycle with NPD Detection & Enforcement

9.  Scope Definition

10. End-to-End Test Plan

11. Deployment, Observability & Operations

12. Enterprise Promises & Customer Impact

Appendix A: Glossary

# 1. Executive Summary

This document defines the Healthy Fleet Maintenance & Tenant-Safe Node Lifecycle platform feature for the AI Compute Platform. It establishes a deterministic, automated state transition model for GPU compute nodes, ensuring every node meets a codified certification standard before serving production tenants.

The platform operates across four pillars, phased for execution:

Phase 1 — Healthy Fleet Maintenance: Establish 99.5% availability SLA with a dedicated L1 reliability squad & process — runbooks, daily triage, RMA & vendor SLA tracking, executive dashboards & reporting. Incident 5337 learnings integrated. Already operational.

Phase 2 — Automated Node Lifecycle & Certification: Automate node lifecycle using NPD + controllers for detection and enforcement. Merge certification pipeline (BCM burn-in, DCGM L4, NCCL, HPL) into the lifecycle state machine.

Phase 2 — Automated Image Pipeline: Deprecate BCM image cloning. Build Packer-based image pipeline with GitOps CD, cross-AZ replication, and self-service layers for Storage, K8s, and other teams.

Tenant Reassignment: Fixed state transition: Internal Tenant A → Certified → Production Tenant X → reimage + wipe + recertify. Every tenant move traverses the full certification pipeline.

Design is tenant-first: unhealthy nodes never serve production tenants. Self-heal is out of scope for Phase 1.

Figure 1: AI Compute Platform — Four-Pillar Fleet Operations Overview

# 2. Pillar 1 — Healthy Fleet Maintenance (Phase 1)

This pillar is already operational. A dedicated 99.5% SLA squad has been established to maintain fleet health through people-driven processes, runbooks, and daily operational rigor.

## 2.1 SLA Definition & Critical Path

The 99.5% availability target is measured at the node-level: a node is "available" when it passes all Good Host certification checks and is actively serving a production tenant without blocking signals.

| SLA Component | Scope | Critical Path |
| --- | --- | --- |
| GPU Health | All 8 GPUs healthy, ECC clean, no critical XIDs | DCGM metrics, XID monitoring, ECC counters |
| InfiniBand | All IB ports active, NDR 400G, error counters under threshold | ibstat, perfquery, link flap detection |
| NVLink / NVSwitch | All NVLink5 links active, zero CRC/replay errors | nvidia-smi nvlink, nvbandwidth |
| Node Readiness | K8s node Ready, kubelet/runtime stable | Node conditions, kubelet health |
| Storage | NVMe SMART healthy, Weka/VAST probes passing | NVMe smart-log, storage operator |
| Tenant Network | VLAN/routing applied, node routing agent healthy | Node routing agent, connectivity checks |
| GPU Operators | GPU operator + network operator pods running | Operator pod status, CRD health |

## 2.2 Operational Squad & Processes

| Item | Details |
| --- | --- |
| Squad | Dedicated L1 99.5% SLA squad — established and operational |
| Runbooks | Runbooks for every critical path component: GPU, IB, NVLink, OS, disk, K8s node, operator |
| Daily Triage | Daily fleet health triage with status review, owner assignment, ETA tracking |
| Observability | Grafana dashboards per critical path component; alerting pipeline operational |
| Executive Dashboards | Automated daily executive summary / business dashboards emitted |
| GPU Reliability | Q4 GPU reliability tasks completed (XID patterns, ECC trends, RMA rates) |
| RMA Workflow | Evidence capture → ticket routing → vendor SLA tracking → post-RMA recertification gate |
| Vendor SLAs | NVIDIA RMA SLAs documented and tracked; DC Infra swap SLAs committed |
| Capacity Return | Clean SOP: ensure failed node capacity returned to fleet in under 24 hours |

## 2.3 Incident 5337 Integration

Multi-node distributed training failure learnings are integrated into Phase 1 operations:

Stricter IB readiness thresholds for multi-node workloads; link flap detection tightened

Correlation across node sets: job failure → suspect node identification → quarantine repeat offenders

Certification includes multi-node smoke checks (NCCL cross-node + sample distributed job)

Bus bandwidth AND algorithm bandwidth must both scale — validated via nccl-tests and HPL multi-node

Repeat offender tracking: nodes with >2 quarantine events in 7 days flagged for RMA triage

# 3. Pillar 2 — Automated Node Lifecycle & Certification (Phase 2)

This pillar merges automated node lifecycle management with the node certification pipeline. NPD and custom controllers detect host-level degradation and enforce tenant safety. The certification pipeline (BCM burn-in, DCGM L4, NCCL, HPL) is integrated into the lifecycle state machine.

## 3.1 Layered Component View (Our Ownership Boundary)

The Compute Platform team owns through the Kubernetes boundary. K8s, Storage, and RMA are coordination dependencies.

| Layer | Components | Ownership |
| --- | --- | --- |
| Hardware | GPU (B200), HCA/NIC (IB NDR 400G), NVMe, BMC, NVLink5/NVSwitch, CPU/Memory | Compute Platform |
| Host OS | Kernel, drivers, filesystem, time sync, container runtime | Compute Platform |
| NVIDIA Stack | BCM, DCGM/DCGMI, gpu_burn, nccl-tests, nvbandwidth, HPL | Compute Platform |
| GPU / Network Operators | GPU operator, network operator, IB SR-IOV / VFs, Multus | Compute Platform |
| Tenant Network | Node routing agent, VLAN/tenant routing, IB fabric integration | Compute Platform + Network |
| Kubernetes | Kubelet, CNI (Tigera/Calico), node readiness, scheduling | K8s Team (coordinate) |
| Storage | Weka/VAST probes, NVMe health, storage operator | Storage Team (coordinate) |
| RMA / DC Infra | Physical swap, shipping, vendor coordination | DC Infra (coordinate) |

## 3.2 Detection & Enforcement Model

NPD detectors feed host signals into a standardized framework. On any blocking signal, the node is quarantined (cordon + taint NoSchedule). Self-heal is explicitly out of scope for Phase 1.

Figure 2: Detection → Enforcement → Recovery Workflow (Self-Heal: Out of Scope)

## 3.3 Lifecycle State Machine

The lifecycle has 8 states with deterministic transitions. The certification pipeline (burn-in → DCGM L4 → NCCL → HPL) is embedded in the state machine. Every node must pass through INTERNAL_TENANT_A for certification before entering production.

Figure 3: Node Lifecycle with NPD Detection & Enforcement (8 States)

| State | Description | Entry | Exit |
| --- | --- | --- | --- |
| INTERNAL_TENANT_A | Certification testing environment | New node / detach+wipe / certified | All tests pass → CERTIFIED |
| CERTIFIED | All certification layers passed | Recertification pass | Admit to fleet → BUFFER_HEALTHY |
| BUFFER_HEALTHY | Certified, available for assignment | Certified + admitted | Tenant attach OR blocking signal |
| TENANT_ASSIGNED | Serving production tenant | Attach tenant label | Detach+wipe OR blocking signal |
| QUARANTINED | Blocked; removed from scheduling | Blocking signal from any state | → REPAIR or → RMA |
| REPAIR | Software/config fix underway | Triage: SW/config issue | Fix complete → BURN_IN |
| RMA | Hardware replacement in progress | Hardware fault confirmed | Replaced → BURN_IN |
| BURN_IN | BCM burn-in (6–24h) | Post-repair or post-RMA | Pass → RECERTIFY; Fail → QUARANTINED |

# 4. Pillar 3 — Automated Image Pipeline (Phase 2)

BCM's current image cloning model does not support reproducible, cross-environment image replication. This pillar replaces it with a Packer-based, GitOps-driven image pipeline.

## 4.1 Current State & Problem

BCM uses image cloning (golden image → clone to nodes) with no version control or audit trail

No mechanism to replicate images from one AZ/region to another consistently

Other teams (Storage, K8s) cannot self-serve their layer configuration into the base image

Re-imaging after tenant transitions requires manual intervention

## 4.2 Target Architecture

| Component | Details |
| --- | --- |
| Packer Pipeline | Packer templates with NVIDIA support; builds DGX OS base image with all drivers, DCGM, NCCL, operators |
| GitOps CD | Git repository as source of truth; CI/CD pipeline triggers image builds on merge; tagged releases |
| Cross-AZ Replication | Built images replicated from primary AZ to all target AZs/regions automatically |
| Self-Service Layers | Storage team adds Weka/VAST agents; K8s team adds kubelet/CNI config; each layer has tests |
| Image Versioning | Semantic versioning; rollback support; image catalog with metadata |
| BCM Integration | BCM provisions nodes using Packer-built images; image ID tracked in BCM node record |

## 4.3 Layer Contributions

| Layer | Owner | Contributes to Image |
| --- | --- | --- |
| Base OS + Drivers | Compute Platform | Kernel, NVIDIA drivers, CUDA, container runtime, BCM agent |
| DCGM + Diagnostics | Compute Platform | DCGM, DCGMI, gpu_burn, nccl-tests, nvbandwidth |
| GPU / Network Operators | Compute Platform | Operator manifests, IB SR-IOV config, Multus |
| Storage Agents | Storage Team | Weka client, VAST agent, mount configuration |
| K8s Components | K8s Team | Kubelet config, CNI (Tigera/Calico), node labels/annotations |
| Monitoring | OE Team | Log/metric agents, NPD config, alert rules |

# 5. Pillar 4 — Tenant Reassignment

Every node movement between tenants follows a fixed, mandatory state transition pipeline. There are no spare buffer nodes — all idle nodes live in Internal Tenant A for continuous certification testing. There is NO direct path from Internal Tenant A to Production Tenant X. Every assignment traverses the full un-assign → disk wipe → reimage → re-certify → assign pipeline.

## 5.1 Reassignment Lifecycle

Figure 4: Internal Tenant Certification & Fleet Lifecycle Model (Mandatory 5-Step Pipeline)

The mandatory transition is: Internal Tenant A → Certified → Un-assign → Disk Wipe & Reimage → Re-Certify (full Day Zero SOP) → Assign to Production Tenant X. No shortcuts are permitted. The return path follows the same discipline: Tenant X → Detach → Reimage → Disk Wipe → Recertify → Internal Tenant A.

## 5.2 Mandatory Reassignment Steps

| Step | Action | Validation |
| --- | --- | --- |
| 1. Certify in Tenant A | Node passes all L1–L8 certification layers in Internal Tenant A | All tests pass → CERTIFIED status |
| 2. Un-assign | Remove Internal Tenant A label, drain workloads | No tenant pods running on node |
| 3. Disk Wipe & Reimage | Full OS reimage + cryptographic wipe of all local storage + network reconfig | Image hash matches catalog; wipe log verified; IB ports active |
| 4. Re-Certify | Full Day Zero SOP re-run (all L1–L8 layers) | All certification layers pass again |
| 5. Assign to Tenant X | Attach production tenant label; apply tenant network config | Tenant routing validated; scheduling enabled |

## 5.3 Internal Tenant A — Daily Certification

Nodes in Internal Tenant A run daily certification tests including multi-node sample jobs. This serves as both continuous validation and the certification gate for tenant assignment. Tests validate bus bandwidth and algorithm bandwidth scaling per Incident 5337 retrospective.

Daily burn-in cycles with gpu_burn at various precisions (FP64/FP32/TF32/FP8)

NCCL all_reduce_perf across node sets — bus BW must meet ≥1530 GB/s (85% of NVLink5 1.8 TB/s)

Multi-node sample job: validates cross-node IB communication, NCCL collective scaling

K8s dummy job: validates pod scheduling, GPU device plugin, operator health

# 6. Node Certification SOP ("Good Host" Standard)

Aligned with SOP-GPU-CERT-001 v1.1 for NVIDIA B200 GPU nodes. A node must pass ALL certification layers before being flagged CERTIFIED and eligible for production tenant assignment.

## 6.1 Day Zero — Certification Layers

| Layer | Test | Tool / Command | B200 Pass Criteria |
| --- | --- | --- | --- |
| L1: Pre-Flight | GPU discovery (8× B200) | nvidia-smi -L | 8 GPUs detected |
| L1: Pre-Flight | Driver / CUDA version | nvidia-smi | Matches BCM baseline |
| L1: Pre-Flight | DCGM agent running | systemctl status nvidia-dcgm | Active/Running |
| L1: Pre-Flight | NVSwitch discovery | dcgmi discovery -l | All NVSwitches detected |
| L1: Pre-Flight | ECC enabled (all GPUs) | nvidia-smi -q -d ECC | ON — all GPUs |
| L1: Pre-Flight | Firmware versions | nvfwupd show_version | Matches fleet baseline |
| L1: Pre-Flight | System health | sudo nvsm show health | Healthy |
| L1: Pre-Flight | InfiniBand ports (NDR 400G) | ibstat | All ports Active |
| L1: Pre-Flight | PCIe link width/speed | lspci -vvv | Gen5 x16, no downgrade |
| L2: GPU Burn-In | Sustained GPU stress (100% util) | gpu_burn -tc 21600 | Zero XID, zero DBE, 6–24h |
| L2: GPU Burn-In | Temperature monitoring | nvidia-smi dmon | ≤70°C sustained (liquid-cooled) |
| L2: GPU Burn-In | Power monitoring | nvidia-smi dmon | ≤1000W TDP per GPU |
| L3: DCGM L4 | All plugins: HW, SM stress, memtest, EUD | dcgmi diag -r 4 | ALL plugins PASS (~90 min) |
| L3: DCGM L4 | NVLink5 bandwidth | Integration plugin | BW ≥90% of 1.8 TB/s |
| L3: DCGM L4 | HBM3e memtest (192 GB/GPU) | Memtest plugin | Zero memory errors |
| L4: NCCL | All-Reduce (intra-node 8 GPUs) | all_reduce_perf -g 8 | BusBW ≥1530 GB/s |
| L4: NCCL | All-Gather, Reduce-Scatter, Broadcast | nccl-tests suite | BusBW ≥1530 GB/s |
| L4: NCCL | Multi-node cross-node all-reduce | mpirun + all_reduce_perf | ≥85% per-port IB line rate |
| L5: HPL | FP64 peak FLOPS | HPL (NGC container) | ≥70% theoretical peak |
| L5: HPL | Mixed-precision (HPL-MxP) | HPL-MxP (NGC) | ≥70% theoretical peak |
| L6: NVLink/NVSwitch | NVLink status + errors | nvidia-smi nvlink --status/-e | All active, zero CRC/replay |
| L6: NVLink/NVSwitch | Device-to-device bandwidth | nvbandwidth | D2D ≥90% of 1.8 TB/s |
| L6: IB Network | IB port status | ibstat | Active, NDR 400 Gb/s |
| L6: IB Network | RDMA write bandwidth | ib_write_bw | ≥90% line rate |
| L6: IB Network | GPUDirect RDMA | Multi-node NCCL | ≥85% per-port line rate |
| L7: Storage | NVMe SMART health | nvme smart-log /dev/nvme* | Spare ≥80%, zero media errors |
| L7: Storage | NVMe throughput | fio (seq + random) | Meets drive spec |
| L7: System | System memory | memtester | Zero errors |
| L7: System | CPU stress | stress-ng --cpu $(nproc) | Zero failures, no MCEs |
| L7: System | BMC sensors + PSU | ipmitool sensor/sdr list | All in range, all OK |
| L8: Workload | Sample distributed training job | mpirun + training script | Completes, no errors |
| L8: Workload | Cross-node connectivity | IB health + NCCL scaling | Bus BW + algo BW scale |
| L8: Workload | Pod scheduling + GPU allocation | kubectl + sample workload | Job completes, GPUs visible |

Day Zero Gate: Node admitted ONLY if ALL layers (L1–L8) pass. Output: certification record → node marked CERTIFIED.

## 6.2 Day Two — Continuous Monitoring

| Metric | Source | B200 Healthy | Severity |
| --- | --- | --- | --- |
| GPU Temp | DCGM_FI_DEV_GPU_TEMP | ≤70°C (liquid) | P2 if exceeded |
| HBM Temp | DCGM_FI_DEV_MEMORY_TEMP | ≤95°C | P2 if exceeded |
| Power Draw | DCGM_FI_DEV_POWER_USAGE | ≤1000W | P2 if exceeded |
| ECC SBE | DCGM_FI_DEV_ECC_SBE_VOL_TOTAL | 0 | P2 — investigate 4h |
| ECC DBE | DCGM_FI_DEV_ECC_DBE_VOL_TOTAL | Must be 0 | P1 — immediate quarantine |
| Retired Pages (DBE) | DCGM_FI_DEV_RETIRED_DBE | Must be 0 | P1 — immediate quarantine |
| Row Remap Failure | DCGM_FI_DEV_ROW_REMAP_FAILURE | Must be 0 | P1 — immediate quarantine |
| XID Errors | DCGM_FI_DEV_XID_ERRORS | 0 | P1 for critical XIDs (48/63/64/79/94/95) |
| NVLink CRC | DCGM_FI_DEV_NVLINK_CRC_* | 0 | P2 — investigate |
| PCIe Replay | DCGM_FI_DEV_PCIE_REPLAY_COUNTER | 0 per 24h | P3 — weekly review |
| IB Errors | perfquery | 0 per 24h | P2 — investigate |
| NVMe Spare | smartctl | ≥50% | P3 if <80%; P2 if <50% |

## 6.3 Periodic Re-Validation

| Frequency | Test | Duration |
| --- | --- | --- |
| Weekly | dcgmi diag -r 1 (quick health) | ~2 min |
| Monthly | dcgmi diag -r 3 (medium diagnostic) | ~15 min |
| Quarterly | dcgmi diag -r 4 + NCCL collectives + NVLink | ~100 min |
| Annually | Full burn-in + HPL + 24h soak (same as Day Zero) | ~8 hrs |

# 7. NPD as a Platform — Multi-Team Contribution Model

NPD is the common substrate for node health detection. Five teams contribute domain-specific detectors under a single framework with standardized outputs.

Figure 5: NPD as a Platform — Multi-Team Contribution Model

| Team | Owns / Contributes to NPD | Specific Ask |
| --- | --- | --- |
| Compute Platform | Host-side IB & tenant VLAN; GPU/Network Operators; IB SR-IOV/VFs; DCGM integration; GPU health & XID detection; host-level checks | Owns NPD framework, detector development, certification pipeline, state machine controller |
| Kubernetes | Kubelet/runtime; node readiness; CNI (Tigera/Calico); image cache management; guardrail: customer vs non-customer services | CNI health probes, node readiness signal fidelity, taint/toleration policy enforcement, K8s layer guardrails |
| Storage | Weka probes; VAST probes | Storage health probe integration into NPD; R/W latency signals; capacity alerts |
| OE | NPD integration support; logs, events, metrics across all AZs | Log/metric pipeline reliability; NPD deployment across all AZs; monitoring infra |
| Network / App Network | Ingress probes for inference workloads | Ingress health signals; endpoint readiness probes; latency thresholds for inference |

# 8. Scope Definition

| Category | In Scope | Out of Scope |
| --- | --- | --- |
| People / Process | L1 squad, runbooks, daily triage, escalation, exec dashboards | Tenant application ops |
| Host Certification | BCM burn-in, DCGM L4, NCCL, HPL, ECC, NVLink, IB, storage checks | Tenant workload tests beyond host gating |
| Node Lifecycle | 8-state machine, cordon/taint, deterministic reassignment | Auto-reboot/reimage without gate |
| Self-Heal | Out of scope for Phase 1 | Automated self-remediation (future) |
| Image Pipeline | Packer build, GitOps CD, cross-AZ replication, self-serve layers | BCM image cloning (deprecated) |
| Our Boundary | Hardware through GPU/Network operators and tenant networking | K8s scheduling policy, storage backend ops |
| K8s (Coordinate) | Node readiness signals, CNI health, taint enforcement | K8s control plane, scheduler logic |
| Storage (Coordinate) | Weka/VAST probes, NVMe health integration | Storage backend operations |
| RMA (Coordinate) | Evidence capture, ticket routing, recertification gate | Physical swap (DC Infra + vendor) |

# 9. End-to-End Test Plan

| Test Layer | What We Validate | Where |
| --- | --- | --- |
| Certification (D0) | All L1–L9 SOP layers pass | Internal Tenant A |
| Continuous (D2) | DCGM metrics, IB health, NVMe, operators healthy | All nodes, always |
| Multi-Node | NCCL cross-node, bus BW + algo BW scaling, sample job | Internal Tenant A node sets |
| Enforcement | Taint/cordon on blocking signal; scheduling blocked | Continuous (NPD) |
| Recovery | Repair → burn-in → recertify → CERTIFIED → fleet | Post-fix pipeline |
| Reassignment | Reimage + wipe + full recertification + network reconfig | Every tenant transition |
| Image Pipeline | Packer build reproducible; image replicates across AZs | CI/CD pipeline |

## Acceptance Criteria

AC-1: Node cannot enter TENANT_ASSIGNED unless all L1–L9 certification layers pass.

AC-2: Blocking signal → quarantine (cordon+taint) within detection-to-quarantine SLO.

AC-3: No return-to-fleet without full recertification (burn-in + DCGM L4 + NCCL + HPL).

AC-4: Tenant reassignment always follows: reimage → disk wipe → recertification → network reconfig.

AC-5: Bus BW ≥1530 GB/s and algo BW must scale for distributed workload eligibility.

AC-6: Packer-built images replicate to all target AZs before any deployment.

# 10. Deployment, Observability & Operations

## 10.1 Staged Rollout

| Stage | Action | Risk |
| --- | --- | --- |
| 1 | Deploy NPD baseline + dashboards (observe only) | No enforcement |
| 2 | Enable enforcement in Internal Tenant A only | Limited blast radius |
| 3 | Enforce certification gating for production tenant attachment | Tenant-impacting; rollback plan |
| 4 | Enable automated reassignment + image pipeline | Full automation; max monitoring |

## 10.2 Dashboards & Alerts

Dashboards:

Fleet by state: Internal Tenant A, CERTIFIED, BUFFER_HEALTHY, TENANT_ASSIGNED, QUARANTINED, BURN_IN, RMA

Detection-to-quarantine latency (P50/P95/P99) · Quarantine-to-recovery latency · Certification pass/fail rate

NCCL/HPL benchmark trends · Repeat offender tracking · Daily automated executive summary

Alerts:

Blocking taint/cordon applied · Certification failure · Multi-node failure correlation spike

Vendor SLA breach risk · Image pipeline build failure · Cross-AZ replication failure

## 10.3 L1 Daily Report

| Item | Content |
| --- | --- |
| Unhealthy Nodes | Hostname, fault category, owner, ETA |
| Returned to Fleet | Nodes returned in last 24h, cause summary |
| Escalated (RMA) | Evidence status, vendor ticket #, SLA tracking |
| Certification Pipeline | Throughput, pass/fail rate, average time-to-certify |
| Fleet Health | Total fleet, % TENANT_ASSIGNED, % in certification, % quarantined |

# 11. Enterprise Promises & Customer Impact

| # | Promise | Delivered By |
| --- | --- | --- |
| 1 | Tenant Safety by Default | NPD + taint enforcement; unhealthy nodes never serve production tenants |
| 2 | Predictable Availability (99.5%) | Dedicated SLA squad, runbooks, <24h capacity return, automated exec dashboards |
| 3 | Deterministic Lifecycle | 8-state machine; all transitions follow secure, clean, auditable path |
| 4 | Certified Hosts Only | L1–L9 certification SOP; DCGM L4, NCCL bus/algo BW, HPL benchmarks |
| 5 | Reproducible Images | Packer pipeline, GitOps CD, cross-AZ replication, self-serve layers |
| 6 | Platform Extensibility | NPD as shared platform; 5 teams contribute detectors independently |

## Customer Impact

Positive:

Fewer tenant-visible failures; higher multi-node job success rate (5337 mitigation)

Cleaner tenant isolation (reimage + wipe); consistent image across AZs

Layer-by-layer certification ensures bus BW and algo BW scale before production exposure

Tradeoffs:

Stricter gating may temporarily reduce capacity; quarantine-first (no self-heal) increases repair dependency in Phase 1

# Appendix A: Glossary

| Term | Definition |
| --- | --- |
| BCM | NVIDIA Base Command Manager — cluster management and bare-metal provisioning |
| DCGM / DCGMI | NVIDIA Data Center GPU Manager / CLI Interface — GPU diagnostics and monitoring |
| ECC / DBE / SBE | Error Correcting Code / Double-Bit Error / Single-Bit Error — memory error categories |
| gpu_burn | GPU stress testing tool — sustained matrix multiply at 100% utilization |
| HPL / HPL-MxP | High Performance Linpack — FP64 and mixed-precision benchmark for GPU compute |
| IB / NDR | InfiniBand / Next Data Rate (400 Gb/s) — high-performance networking fabric |
| NCCL | NVIDIA Collective Communications Library — GPU-to-GPU collective operations |
| NPD | Node Problem Detector — Kubernetes DaemonSet for node health monitoring |
| NVLink5 | NVIDIA GPU interconnect — 1.8 TB/s per GPU bidirectional (B200) |
| Packer | HashiCorp tool for building automated machine images from configuration |
| RMA | Return Merchandise Authorization — hardware replacement process with vendor |
| SR-IOV / VF | Single Root I/O Virtualization / Virtual Function — hardware network virtualization |
| XID | NVIDIA GPU error identifier code — categorizes GPU fault types |